Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | SWTID-2026-5878 |
| Project Name | Automating Data Import and Relationship Mapping using Import Sets and Dot Walking |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Import Setup | USN-1 | As a System Admin, I want to configure a Data Source and generate an Import Set table (import_employee) so that the external CSV file can be staged. | 2 | High | SAIRAM M, KARPAGA VINAYAGAM S |
| Sprint-1 | Data Transformation | USN-2 | As a System Admin, I want to create a Transform Map targeting the User (sys_user) table so that staged data has a defined destination. | 2 | High | MANUNEETHI CHOLAN S |
| Sprint-1 | Data Transformation | USN-3 | As a System Admin, I want to use Auto Map and Mapping Assist to accurately link standard text fields and complex reference fields (Department, Manager) to the target table. | 5 | High | KARPAGA VINAYAGAM S |
| Sprint-2 | Testing & Validation | USN-4 | As a QA Tester, I want to run the Transform Map with a sample payload and verify that employee profiles are successfully inserted or updated without data loss. | 3 | High | SARAVANAN R |
| Sprint-2 | Form Configuration | USN-5 | As a System Admin, I want to modify the Incident form layout to include dot-walked fields (Assigned to.department, Assigned to.manager.email) so the data is visible on the UI. | 3 | High | RADAKRISHNAN S |
| Sprint-2 | Incident Management | USN-6 | As an IT Support Agent, I want the Incident form to automatically display the assignee's manager email and department when I assign a ticket, so I do not have to manually look up their profile. | 1 | Medium | SAIRAM M |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 16 Days | 05 Mar 2026 | 20 Mar 2026 |  |  |
| Sprint-2 | 7 | 16 Days | 21 Mar 2026 | 05 Apr 2026 |  |  |

Velocity:

V=Sprint DurationAverage Story Points=168=2

∴ AV=Sprint DurationVelocity=162=8